AGREEMENT FOR CONNECTION SERVICES

(SUFFICIENTLY COMPLEX JOBS)

between

NORTHERN GAS NETWORKS LIMITED

and

XXXXXX

CONTENTS

CLAUSE	PAGE NO.

1.	DEFINITIONS	1

2.	NOT USED 	7

3.	CUSTOMER’S OBLIGATIONS	7

4.	NGN’S OBLIGATIONS	9

5.	COMPLETION DATES	9

6.	NOT USED 	10

7.	PAYMENT/RECORDS AND ASSISTANCE	10

8.	LIABILITY AND INSURANCE	15

9.	FORCE MAJEURE	17

10.	TERMINATION	18

11.	NOT USED 	20

12.	NOTICES	20

13.	CONFIDENTIALITY	21

14.	INTELLECTUAL PROPERTY	23

15.	DISPUTES PROCEDURE	24

16.	ENTIRETY OF AGREEMENT AND AMENDMENTS	26

17.	ASSIGNMENT	26

18.	SUB-CONTRACTING	26

19.	WARRANTY	26

20.	OWNERSHIP, OPERATION AND MAINTENANCE	27

21.	WAIVER AND AMENDMENTS	27

22.	PUBLICITY	27

23.	SURVIVAL	28

24.	THIRD PARTY RIGHTS	28

25.	SEVERABILITY	28

26.	GOVERNING LAW	28

ANNEXES

THIS AGREEMENT is dated

Parties

Northern Gas Networks Limited a company incorporated and registered in England with company number 05167070 whose registered office is at 1100 Century Way, Thorpe Park Business Park, Colton, Leeds, LS15 8TU (NGN); and

XXXXXX a company incorporated and registered in England with company number XXXXXX whose registered office is at XXXX (Customer);

each being a “Party” and together being the “Parties”.

# DEFINITIONS

## For the purposes of the Agreement, except as is otherwise expressly provided herein or unless the context otherwise requires, the terms defined in this Clause shall have the following meanings:-

## “Acceleration” shall mean acceleration of the Design and Build Works to achieve Substantial Completion prior to the Date for Substantial Completion, as the case may be;

## “Actual Supply Meter Point Reference Number” shall mean the Supply Meter Point Reference Number entered into the Supply Point Register in respect of the new Supply Meter Point in question

## “Adjudicator” shall mean the person agreed between the Parties as such or, in the absence of such agreement, the person appointed as such by the President for the time being of the Institution of Civil Engineers;

## “Affiliate” shall mean any holding company or subsidiary of a Party or any company which is a subsidiary of any holding company of a Party and the expression “holding company” and “subsidiary” shall have the meanings respectively ascribed thereto by section 1159 of the Companies Act 2006;

## “Agreement” shall mean this agreement including all annexes;

## “Arbitrator” shall mean the person agreed between the Parties as such or, in the absence of such agreement, the person appointed as such by the President for the time being of the Institution of Civil Engineers;

## “Commissioning” shall mean NGN bringing up the NGN Facilities (to the isolation valve immediately prior to the Customer System) to the required operating pressure.

## “Compensation Event(s)” shall have the meaning given in Clause 11;

## “Competent Authority” shall mean the Gas and Electricity Markets Authority (as such body is amended or replaced from time to time) or any local, national or supra-national agency, authority, department, inspectorate, minister, official, court, tribunal or public or statutory person (whether autonomous or not) of the United Kingdom (or the government thereof) or the European Union which has jurisdiction over NGN or Customer or the Agreement;

## “Connection” shall mean the physical connection between Customer’s System and the NGN System at the Point of Connection;

## “Consequential Loss” shall mean:

- all losses, damages, costs and expenses (including but not limited to legal expenses) incurred in respect of failure to take, receive or deliver gas; and

- indirect or special loss (including but not limited to loss of use, revenue, profit, contract and production), increased cost of working and business interruption howsoever caused arising out of or in connection with the Agreement and whether or not foreseeable at the date of the Agreement,

## howsoever caused and irrespective of whether caused by the negligence or breach of duty (whether statutory or otherwise) of NGN or Customer or by any other tortious act or omission or breach of the Agreement by NGN or Customer;

## "Customer Facilities" shall mean the Customer’s System;

## “Customer Provided Facilities” shall mean those facilities (if any), whether of a temporary or permanent nature, which Customer is to provide to NGN pursuant to the Agreement in relation to the Works and/or NGN Facilities, as may be more particularly described in Annex 3;

“Customer’s Specific Obligations” shall mean the obligations set out in Annex 3;

“Customer System” shall mean those facilities (other than any part of the NGN System), whether or not belonging or to belong to Customer, which are connected to the NGN Facilities and from which natural gas is intended to flow into or exit the NGN System including but not limited to any gas pipeline, metering and pressure reduction apparatus;

## “Date for Substantial Completion” shall mean the agreed date for the Substantial Completion of the Design and Build Works or such later date as may be established pursuant to Clause 6;

## “Design and Build Works” shall mean the design, construction and Commissioning of the NGN Facilities;

## “Design and Build Works Actual Cost” shall mean the total of:-

- the gross amount (ignoring any amounts of retention) certified or re-certified (as the case may be) under the relevant Subcontracts as being payable by NGN to Subcontractors in respect of the Design and Build Works;

- the amounts payable to any third parties (including but not limited to any amounts payable in respect of easements or other land rights) in respect of the Design and Build Works; and

- any amounts chargeable by NGN for NGN Internal Design and Build Works in line with NGN’s then current policy;

## “Design and Build Works Estimate(s)” shall mean the non-binding estimate(s) of the Design and Build Works Price to be provided by NGN to Customer;

## “Design and Build Works Overhead Charge” shall mean that percentage of the Design and Build Works Estimate [which for biomethane connections is 19.4%] [(other than that element of the Design and Build Works Estimate which [relates to NGN Internal Design and Build Works (Construction)), which at the date hereof is fifty five percent 55% for contract labour, seventy five percent 75% for direct labour, six percent 6% for materials and bought in services]

## “Design and Build Works Price” shall mean the Design and Build Works Actual Cost plus the Design and Build Works Overhead Charge subject to the Annual Index Adjustment (as defined in clause 7);

## “Dispute” shall mean any significant difference of view which has not been resolved by discussion between the Parties as to the interpretation or performance of the Agreement or any of its terms and conditions;

## “Due Date” shall have the meaning given in Clause 7.11;

## “Engineer” shall mean the engineer appointed from time to time by NGN and notified to Customer, to act as engineer for the purposes of the Agreement;

## “Environmental Information Regulations” (EIRs): the Environmental Information Regulations 2004 together with any guidance and/or codes of practice issued by the Information Commissioner or relevant government department in relation to such regulations

## “Force Majeure” shall have the meaning given in Clause 9;

## “Intellectual Property” means any patent, registered design, copyright, design right, database right, topography right, trade mark, service mark, application to register any of the aforementioned rights, trade secret, right in unpatented know-how, right of confidence and any other intellectual or industrial property right of any nature whatsoever in any part of the world;

## “LTS” shall mean NGN’s local transmission system;

## “M.A.M” means the relevant meter asset manager in respect of the metering at the Point of Connection;

## “Network Code” shall mean the network code prepared by NGN, as from time to time modified, pursuant to the NGN Licence;

## “Network Agreement” shall mean a Network Entry Agreement, a Network Exit Agreement, a Storage Connection Agreement, an interconnector agreement or a CSEP Exit Agreement (as the case may be), as such terms are defined in the Network Code or such other agreement of a similar nature that may be required or permitted to be in place in respect of the Point of Connection;

## “New Supply Meter Point” shall have the meaning given in the Network Code

## “NGN Compound” shall have the meaning given in paragraph 5.1 of Annex 3

## “NGN Facilities” shall mean the equipment necessary to provide a physical connection between Customer’s System and the NGN System

## “NGN Internal Design and Build Works” shall mean that part or parts of the Design and Build Works provided and/or to be carried out directly by NGN or NGNOL and not by any other Subcontractor, [other than:-

- project management;

- project and quality control;

- project health, safety & environmental control;

- project accounts;

- construction management (head office); and

- administrative support;]

## “NGN Licence” shall mean the licence granted, or treated as granted, to NGN from time to time under Section 7(2) of the Gas Act 1986 as modified from time to time;

## “NGNOL” shall mean NGN’s operational subsidiary, Northern Gas Networks Operations Limited

## “NGN Specific Obligations” shall mean the obligations set out in Annex 2 attached hereto;

## “NGN System” shall mean the gas distribution network of NGN including the LTS and the NGN Facilities;

## “NGN Telemetry Testing” shall mean the completion by NGN of all necessary functionality testing of (a) communication between NGN’s telecoms and data interface and data interface housing(s) and the relevant NGN control centre and (b) the satisfactory remote operation of the remotely operable valve (ROV);

## “Party” shall mean NGN of the one part and Customer of the other part and “Parties” shall be construed accordingly;

## “Point of Connection” shall mean the point at which Customer’s System is connected to the NGN System

## “Protected Information” shall mean any information relating to the affairs of NGN or Customer gained pursuant to or in the course of the negotiation, implementation or performance of the Agreement;

## “Reasonable and Prudent Operator” and “RPO” shall mean a person seeking in good faith to perform its contractual obligations, and in so doing and in the general conduct of its undertaking exercising that degree of skill, diligence, prudence and foresight which would reasonably and ordinarily be expected from a skilled and experienced operator complying with applicable law engaged in the same type of undertaking in the same or similar circumstances and conditions, and any reference to the standard of a Reasonable and Prudent Operator shall be construed accordingly;

## “Request for Information”: a request for information or an apparent request under the EIRs.

## “Subcontract” shall mean a contract between NGN and a Subcontractor, and/or a contract between NGNOL and a Subcontractor;

## “Subcontractor” shall mean any person or corporate body who has a contract with NGN or NGNOL to carry out and/or provide all or any part of the Works;

## “Substantial Completion” shall mean that the Design and Build Works shall be completed as demonstrated by successful Commissioning and (where required) NGN Telemetry Testing;

## [“Supply Meter Point” shall mean, where the Customer System offtakes gas from the NGN System, the nearest emergency control valve installed by NGN or to be installed by NGN upstream of the location or proposed location of the Point of Connection;]

## “Supply Meter Point Reference Number” shall mean the distinctive registration number allocated by NGN to the Supply Meter Point in accordance with the Network Code;

## “Supply Point Register” shall have the meaning given in the Network Code;

## “Target Date for Substantial Completion” shall mean the date to be agreed as the target date for the Substantial Completion of the Design and Build Works, comprising a target date for Substantial Completion of the design element and a target date for Substantial Completion of the build element;

## “Target Design and Build Commencement Date” shall mean the date to be agreed as the target date for the commencement of the Design and Build Works, comprising target dates for the commencement of the design and build elements;

## “Validation” shall mean NGN bringing up the NGN Facilities to the relevant network working pressure prevailing on that day in conjunction with Customer bringing up the Customer System to the relevant network working pressure prevailing on that day, all in accordance with the Institution of Gas Engineers Recommendations IGE/TD/1, IGE/TD/3 and IGE/TD/13;

## “Validation Conditions” shall mean the requirements to be notified by NGN to Customer;

“Weather Data” shall mean historical weather data provided by the Met Office in respect of the Weather Measurement Location;

## “Weather Measurement” shall mean a measurement, for each calendar month, for the following:-

- the cumulative rainfall in millimetres (mm);

- the number of days with rainfall of more than five millimetres (5mm);

- the number of days with a minimum air temperature less than zero degrees Celsius (0oC); and

- the number of days with snow lying at 09:00 hours GMT;

## “Weather Measurement Location” shall mean the location at which the Works are to be carried out;

## “Working Day” shall mean a day (not being a Saturday or Sunday) on which the clearing banks in the city of London are normally open for business; and

## “Works” shall mean the Design and Build Works.

## References in the Agreement to Clauses are to Clauses of this Agreement, except where otherwise stated.

## Any reference to statutes, statutory instruments, codes of practice, standards or NGN documents in these clauses are intended to refer to current statutes, statutory instruments, codes of practice, standards or NGN documents as may be amended, extended, re-enacted or replaced from time to time.

## Words importing the singular number shall include the plural and vice versa and words importing the masculine shall include the feminine and neuter and vice versa.

## In the event of an inconsistency between the various provisions of the Agreement (including any documents incorporated herein by reference) the inconsistency shall be resolved by giving such provisions and documents the following order of precedence:

### the Clauses of the main body of this Agreement; and

### the Annexes to this Agreement.

# NOT USED

# CUSTOMER’S OBLIGATIONS

## Customer, in respect of the Works, and in accordance with the terms and conditions of the Agreement:-

### shall make or procure the making of all payments due under the Agreement in accordance with the provisions set out in the Agreement;

### shall provide without undue delay, such information as:-

#### NGN may reasonably request (having regard to the extent of the information requested and the timing of the request) for the proper completion of the Works; and

#### Customer has in its control that may be relevant to the Works or any part thereof.

#### Any information so provided shall be deemed at all times to be subject to the provisions of Clause 13;

### agrees that such information as it provides under paragraph (b) is accurate to the best of its belief and knowledge acting reasonably and may be relied on by NGN and the Subcontractors in connection with the performance of NGN’s obligations under the Agreement;

### acknowledges that the Target Date for Substantial Completion, the Design and Build Works Estimate and the scope of Works will be based on information provided by Customer to NGN before NGN undertakes the design element of the Works. Customer further acknowledges and agrees that any information provided to NGN after this point has not, irrespective of the date of the provision of such information, been considered by NGN in arriving at the Target Date for Substantial Completion and the scope of Works set out in this Agreement.  Any information provided to NGN by Customer after this date  may result in the Target Date for Substantial Completion being extended beyond the target date and/or the Design and Build Works Actual Cost being higher than the Design and Build Works Estimate; and

### shall not unreasonably interfere with or restrict the carrying out of all or any part of the Works.

## Without prejudice to the generality of the foregoing, Customer, in respect of the Design and Build Works, and in accordance with the terms and conditions of the Agreement:-

### shall comply with Customer’s Specific Obligations by the dates (if any) specified in the Agreement for doing so or, where no date is specified, without undue delay;

### shall, as and from the Target Design and Build Commencement Date until completion of the Works, provide free, safe and unrestricted access and egress for NGN and its contractors at all times (subject to reasonable site rules and regulations) to and from the Customer Provided Facilities and any other area(s) within the control of the Customer, its agents, contractors and sub-contractors in which the Works or any part thereof are to be carried out;

### shall comply with all relevant legislation in the performance of Customer’s obligations under the Agreement;

### shall not commence any works in the vicinity of the NGN System before, during or after the Works without formal written consent from NGN in accordance with NGN specification NGN/SP/SSW/22 for “Safe Working In The Vicinity Of NGN High Pressure Gas Pipelines and Associated Installations – Requirements for Third Parties” (as amended from time to time) and without having first provided NGN with acceptable risk assessments in respect of the proposed works; and

### acknowledges the importance of maintaining the integrity, safety and security of the NGN System, and Customer confirms that it (and its employees, agents and sub-contractors) shall not do any act or omission in respect of its obligations under this Agreement which may cause harm to the NGN System or jeopardise or threaten to jeopardise any proprietary rights and interests which NGN has from time to time in the routes and land through which the NGN System passes.

# NGN’S OBLIGATIONS

## NGN shall, acting as an RPO and in accordance with the terms and conditions of the Agreement:-

### carry out the Works;

### comply with the NGN Specific Obligations; and

### comply with all relevant legislation in performance of all NGN’s obligations under the Agreement.

## Nothing in the Agreement shall obligate NGN to confer any right or entitlement on Customer or any other person to offtake gas from or input gas to or have otherwise gas transported through the NGN System and any such right or entitlement shall be the subject of a separate agreement or separate agreements.

## Nothing in the Agreement shall obligate NGN to commence the Design and Build Works until:-

### the Target Design and Build Commencement Date, and

### Customer has complied with all of its obligations under the Agreement arising prior to the Target Design and Build Commencement Date.

## [NGN shall act as principal contractor under the Construction (Design and Management) Regulations 2015 in connection with the delivery of the Works].

# COMPLETION DATE

## NGN shall, acting as an RPO, aim to achieve Substantial Completion of the Design and Build Works by the Target Date for Substantial Completion, however time for delivery of the Works shall not be of the essence save as set out in clause 10.1.6 below.

## The date on which Substantial Completion of the Design and Build Works is achieved shall be certified by the Engineer.

# EXTENSIONS OF TIME

## The Date for Substantial Completion may be extended by a Compensation Event in accordance with Clause 11.

## In all cases, where NGN has given notice (in accordance with Clause 11) of a Compensation Event arising which may lead to a delay, it shall thereafter comply with all reasonable instructions which the Customer gives in order to overcome or minimise any actual or anticipated delay. Such compliance shall of itself constitute a Compensation Event pursuant to Clause 11.

# PAYMENT

## In consideration of the Design and Build Works, the Customer shall pay NGN the Design and Build Works Price.

## NGN shall invoice the Customer the Design and Build Works Price as follows:-

### [the percentage(s) of the Design and Build Works Estimate plus the percentage(s) of the Design and Build Works Overhead Charge [on or after the date of this Agreement] [ specified in the Quotation]; and

### in respect of a Design and Build Works Compensation Event, at any time following implementation of the Compensation Event;

### provided that NGN may (in its absolute discretion) elect not to issue an invoice in respect of a Design and Build Works Compensation Event but instead to recover the sums due via the statement and reconciliation referred to in Clause 7.6.

## Within thirty (30) calendar days of (a) NGN receiving a final invoice from all Subcontractors in respect of the Design and Build Works, or (b) the final determination of any dispute between NGN and one or more of its Subcontractors in respect of the Design and Build Works, or (c) as soon as reasonably practicable following a termination of the Agreement to which Clause 10.3 applies, NGN shall provide a statement to the Company showing the Design and Build Works Price. Such a statement shall be supported by:-

### the certificate(s) issued by NGN to the Subcontractor under the Subcontract for the main part of the Design and Build Works, together with confirmation of the fixed price quoted to NGN by the Subcontractor at the award of the Subcontract for the main part of the Design and Build Works;

### a schedule of all Compensation Events that have occurred during the Design and Build Works, including NGN’s assessments of those Compensation Events and (for information purposes only) the amount quoted by the relevant Subcontractor for such Compensation Events;

### any third party invoices for those parts of the Design and Build Works not included in the Subcontract for the main part of the Design and Build Works; and

### a list (by job title) of the hours incurred by NGN personnel (and the applicable hourly charge out rate) in respect of the NGN Internal Design and Build Works.

## Where the Design and Build Works Price is greater than the Design and Build Works Price Paid To Date, the statement shall be accompanied by an invoice from NGN in respect of the amount by which the Design and Build Works Price exceeds the Design and Build Works Price Paid To Date.

## Where the Design and Build Works Price is less than the Design and Build Works Price Paid To Date, NGN shall refund (within thirty (30) Working Days of the date of the statement or the date of receiving the Company’s relevant bank account details, whichever is the later) the amount by which the Design and Build Works Price Paid To Date exceeds the Design and Build Works Price.

## Payment shall be made by Customer in pounds sterling free from any right of set-off, counterclaim or deduction by direct bank transfer or equivalent instantaneous transfer of funds within thirty (30) Working Days of receipt of each invoice (in each case, the “Due Date”) and (to the extent permitted by law) free from any right of set-off, counterclaim, deduction, retention, reservation or withholding in respect of tax PROVIDED ALWAYS that in the event that any payment is subject to deduction, retention or withholding the Customer shall forthwith pay to NGN such further amount as is necessary to ensure that NGN receives as cleared funds an amount equivalent to the amount which would have been received if no deduction, retention or withholding had been made.

## The Customer shall pay, upon presentation of proper VAT invoices, all VAT charges properly payable in connection with the Works.

## Any amounts reasonably and properly incurred becoming due under the Agreement shall bear interest (payable by the Customer) from the Due Date at an annual rate of three percent (3%) per annum above the Barclays Bank plc base rate in force from time to time, compounded annually, until the date of payment. The Parties agree that the provisions of this Clause 7.6 constitute a substantial remedy for late payment of any sum due under the Agreement. The Parties further agree that the provisions of the Late Payment of Commercial Debts (Interest) Act 1998, and any orders or regulations made pursuant thereto, as to rates of interest or credit periods shall (insofar as is possible) not apply to the Agreement.

## In the event any amount properly invoiced remains unpaid after the Due Date, NGN may thereafter, upon giving not less than seven (7) calendar days’ (such period to include not less than five (5) Working Days) prior written notice and without prejudice to any other of its termination or remedial rights, suspend work on the Works pending receipt of payment due. Any such suspension shall constitute a Compensation Event pursuant to Clause 11.

## Invoices, and the statements referred to in this Clause 7 shall be sent to the address specified in the Parries clause above, or such other address as the Customer may from time to time notify to NGN.

## As soon as reasonably practicable after completion of the Works, NGN shall notify the Customer the Design and Build Works Price together with such supporting information as may be reasonably requested by the Customer.  Whilst NGN will undertake the Design and Build Works as an RPO, the Parties acknowledge that this is a cost reimbursable contract, and as such the Design and Build Works Price might be higher than or lower than the Design and Build Works Estimate(s) for a range of reasons, including without limitation due to Compensation Events.

# LIABILITY AND INSURANCE

## NGN shall not be liable to Customer for any Consequential Loss, howsoever caused and whether arising in contract, tort (including in negligence) or otherwise and whether foreseeable or not.

## Without prejudice to Clause 8.3 below, the maximum aggregate liability of NGN under the Agreement to Customer whether in contract, or tort (including in negligence) or otherwise for any loss or damage suffered by Customer to the extent caused by NGN or as a result of any breach of contract or negligence of NGN (or of its agents or employees) shall be limited to the Design and Build Works Price.

## Nothing in this Clause 8.3 shall limit or exclude the liability of either Party in respect of any death or personal injury caused by the negligence of that Party, its agents or employees.

## Any detailed design carried out by NGN pursuant to the Agreement is carried out solely for the purpose of allowing NGN to perform its obligations under the Agreement. Where Customer requests that the Design and Build Works be amended so as not to comprise all elements of works which have been the subject of detailed design, NGN shall not be liable for any loss or damage sustained or incurred by Customer or any third party to whom Customer discloses all or part of such detailed design (whether such disclosure is permitted or not pursuant to the terms of the Agreement) as a result of Customer or such third party relying on that detailed design that is not comprised in the Design and Build Works. Customer shall hold harmless and indemnify NGN in respect of any claim made against NGN by any such third party to whom Customer discloses all or part of such detailed design (whether such disclosure is permitted or not pursuant to the terms of the Agreement) arising out of or relating to such detailed design.

## Each Party shall effect and maintain employer’s liability insurance and public liability insurance for a minimum limit of five million pounds sterling (£5,000,000) per occurrence or series of occurrences arising from any one event or for a higher minimum limit as required to comply with current legislation.  Each Party shall provide to the other proof by way of an insurance broker’s letter that such Party has, in accordance with this paragraph, adequate insurance cover as soon as reasonably practicable following receipt of the request.

## The Customer shall effect a material damage policy of insurance which subject to its terms and conditions and other than any risks excluded from the terms of the policy will provide insurance cover relating to the design, supply, delivery, construction, erection and/or setting to work, testing and commissioning of the Customer’s System together with temporary works and associated materials and plant for incorporation into the Customer’s System, to the full replacement value thereof against loss or damage thereto.  The said policy shall remain in force from the Target Design and Build Commencement Date, or the date on which the activities referred to above commence if later, until a date no earlier than (i) Validation or (ii) where NGN is not obliged (pursuant to the Agreement) to commence Validation under the Agreement, the date twelve (12) months following the Date of Substantial Completion (whichever is the earlier). The Customer shall procure that:

### (i)	the policy contains a waiver of subrogation rights against NGN or any of its sub-contractors for work carried out under the Agreement; and

### (ii)	NGN is notified to the relevant insurer on the said policy.

## In the event that:

## 8.7.1	successful Validation has not taken place as a result of Customer’s failure either to request Validation or to comply with its obligations under this Agreement; and

### (b)	as a result, NGN has not permitted the offtake or input of gas (as the case may be) to or from (as the case may be) the Customer Facilities; and

### (c)	in consequence NGN is required to make payment to one or more persons pursuant to NGN’s Network Code (or any applicable statutory standards of service) as a result of a failure to make gas available for offtake at, or a failure to accept gas tendered for delivery from, the Customer Facilities;

### then Customer shall save, hold harmless and indemnify NGN from and against any and all amounts paid by NGN pursuant to Network Code (or any applicable statutory standards of service) as a result of a failure to make gas available for offtake at, or a failure to accept gas tendered for delivery from, the Customer Facilities due to the circumstances set out above.

# FORCE MAJEURE

## For the purposes of the Agreement, “Force Majeure” means:

### any event or combination of events or circumstance (other than the lack, non-receipt or unavailability of financial resources or funds) which is beyond the control of a party acting and having acted as a Reasonable and Prudent Operator, and which prevents that party from or causes hindrance, delay or impediment to that party in fulfilling all or any of its obligations under the Agreement.

### any failure by the Party to perform its obligations hereunder to the extent that such failure was caused by any change in the law or cancellation of any consent, approval or licence rendering it unlawful for a party to comply with its obligations hereunder after the date of this Agreement unless such change or cancellation would not have occurred except for any act or omission of the Party concerned in relation to such law, consent, approval or licence unless itself caused by Force Majeure.

## If either Party is rendered unable wholly or in part by Force Majeure to carry out its obligations (other than payment of money) under the Agreement it shall as soon as reasonably practicable after becoming aware of the occurrence of the event or circumstances of Force Majeure give written notice to the other Party giving full particulars of the event or circumstances constituting Force Majeure and of the obligations which cannot as a result be performed.  The Party giving notice shall thereafter be excused from liability for non-performance of such obligations, subject to the provisions of Clause 9.3 below, to the extent and for so long as the inability to perform the obligations as a result of the event or circumstances of Force Majeure may continue. For the avoidance of doubt, the relief from liability for non-performance of any obligation under this Clause 9 shall not affect the existence of that obligation for the purposes of any other provision of the Agreement.

## A Party relieved from liability for the non-performance of any obligations under the Agreement as a result of Force Majeure shall use all reasonable endeavours to overcome or circumvent such Force Majeure and shall on request in writing from the other Party give full details of the measures it is taking in that regard.

# TERMINATION AND CONSEQUENCES OF TERMINATION

## 10.1	Without prejudice to any of its antecedent rights or remedies, either Party may terminate the Agreement forthwith on written notice if:

## 10.1.1	the other goes into liquidation (either voluntary or compulsory); or

## 10.1.2	any administrator or administrative receiver shall be appointed in respect of the whole or any part of the other’s assets; or

## 10.1.3	the other makes or offers to make any arrangement or composition for the benefit of creditors generally;

## 10.1.4	either Party is prevented by reason of Force Majeure from performing any of its obligations under the Agreement for a period exceeding three (3) months;

## 10.1.5	the other Party materially breaches the Agreement where such breach is not remediable, or where such breach is remediable, the offending Party has not rectified the breach within 30 days’ of receipt of written notice from the non-offending Party requiring rectification;

## 10.2	The Company may terminate the Agreement:-

### by giving twenty eight (28) calendar days’ notice in writing to NGN; or

### by giving two (2) Working Days’ notice in writing to NGN, provided that the effective date of termination pursuant to such notice may only be prior to the Design and Build Commencement Date.

## 10.3	For the avoidance of doubt, all ownership in and rights over all partly completed Works, plant and all materials used in connection with the Works will continue to vest solely in NGN after termination of the Agreement under this Clause.

## 10.4	Any termination of the Agreement pursuant to any provision of this Clause 10 shall be without prejudice to any rights or obligations of the Parties that accrued prior to the effective date of such termination including but not limited to (save for termination by the Customer under clauses 10.1.1 to 10.1.3 and 10.1.5):

## 10.4.1	the Customer’s obligation to make payment under clause 7;

## 10.4.2	.the Customer’s obligation to reimburse NGN any cost or expense reasonably incurred, or for which NGN is liable and is unable lawfully or contractually to avoid or recover from third parties in connection with any contracts placed in connection with the Agreement (insofar as these have not already been paid by the Company) including without limitation, forfeited deposits, cancellation fees and legal expenses; and

## 10.4.3the Customer’s obligation to reimburse NGN	any and all reasonable costs incurred or expended in the restoration and/or reinstatement of land or buildings and removal of plant, apparatus and equipment which in the opinion of NGN is necessary as a result of the termination of the Agreement taking into account inter alia environmental considerations and contractual commitments.

## 10.5	In the event any government or governmental supranational state agency or regulatory body shall:-

## 10.5.1	rule or direct that the Agreement (or any part thereof) should not be performed by NGN; or

## 10.5.2	institute, threaten or thereafter take any action, suit or investigation to restrain, prohibit or otherwise challenge the rights or obligations contemplated by the Agreement; or

## 10.5.3	thereafter to take any other action as a result of or in anticipation of the implementation of the Agreement which would have adverse effects on the rights of the parties hereto,

## NGN and Customer shall immediately commence negotiations in good faith with a view to agreeing provisions, actions and measures which as far as reasonably practicable retain the economic and commercial effect of the rights or obligations set out in the Agreement which shall include but is not limited to the assignment of the Agreement to an Affiliate of NGN.

# COMPENSATION EVENTS

## 11.1	The following are “Compensation Events”, which may or may not have a cost and/or time impact:-

### the Customer requests a change to all or any part of the Works;

### NGN proposes a change (for health, safety or environmental reasons or for operational purposes or to comply with NGN’s then current design philosophies) to all or any part of the Works;

### the Customer provides new or additional information to NGN after the date of this Agreement, or amends, corrects or replaces any information or specifications previously provided by it to NGN in accordance with the Agreement;

### the Customer does not comply with any of the Customer’s Specific Obligations by the dates (if any) specified for doing so or, where no date is specified, without undue delay;

### the Customer does not otherwise comply with its obligations under the Agreement;

### any act or omission of the Customer or its contractors and subcontractors (which shall, for the avoidance of doubt, not include NGN and the Subcontractors) which adversely affects the Works;

### NGN encounters physical conditions which:-

#### affect the land on, over, under or through which the Works are being carried out; and

#### are not weather conditions or physical conditions resulting from the effects of weather; and

#### are conditions which a Reasonable and Prudent Operator would have judged at the date of this Agreement to have such a small chance of occurring that it would have been unreasonable to allow for them;

### a Weather Measurement is recorded at the Weather Measurement Location:-

#### within a calendar month; and

#### after the Design and Build Commencement Date and before the date of Substantial Completion

#### the value of which, by comparison with the Weather Data, is shown to occur on average less frequently than once in ten years;

### the requirements of any legislation which were not known or could not have been anticipated by NGN acting as an RPO at the date of this Agreement, including but not limited to any changes or amendments to the Gas Act 1986, the Gas Act 1995, the Utilities Act 2000 and/or the NGN Licence;

### the occurrence of a Force Majeure event;

### caused by any labour dispute or work stoppage or slow-down involving the Customer, the Customer’s contractors (which shall, for the avoidance of doubt, not include NGN), subcontractors (which shall, for the avoidance of doubt, not include the Subcontractors) or the unions of the workers of the Customer or the Customer’s contractors (which shall, for the avoidance of doubt, not include NGN) or subcontractors (which shall, for the avoidance of doubt, not include the Subcontractors);

### any action or restraint taken or issued by a Competent Authority or by any person with an interest in land pursuant to occurrences of any agricultural disease which prevents NGN (acting as an RPO) from, or causes hindrance, delay or impediment to NGN in, fulfilling all or any of its obligations under the Agreement;

### any undue delays by third parties, including but not limited to Nature Conservancy Council, Department of Environment, Food and Rural Affairs (DEFRA), statutory undertakers (including but not limited to the relevant river, water and highway authorities), Network Rail (or any successor of any of the foregoing) in providing any necessary consents for the Works or any part thereof;

### any delays in the acquisition of any land, or interests in or rights over land, required in connection with the Works or any part thereof, including but not limited to delays in connection with the compulsory purchase of any land or interests in or rights over land;

### any action taken by NGN to comply with a request from the Customer for Acceleration;

### any action taken by NGN to comply with any instruction from the Customer pursuant to Clause 6.2;

### any suspension of the works by NGN pursuant to Clause 7.7;

### any request by the Customer to change the Design and Build Commencement Date;

### a breach of contract by the Customer which is not one of the events listed above; and

### any delay in the completion and commissioning of an extension to the NGN System, or any change to the termination point of an extension to the NGN System, where such an extension is required in order that the NGN Facilities can be connected to the NGN System.

## In the event of a Compensation Event arising NGN shall:

### (a)	within fourteen (14) calendar days of NGN becoming aware of the occurrence of the Compensation Event or as soon thereafter as is reasonable in the circumstances, notify the Customer of the occurrence of the Compensation Event and request that the appropriate Subcontractor advise NGN as to the impact that the Compensation Event will have on the Works; and

### (b)	within fourteen (14) calendar days of receiving a response from the appropriate Subcontractor as to the impact that the Compensation Event will have on the Works, notify the Customer of:-

#### the impact that the Compensation Event will have on the Date for Substantial Completion; and

#### NGN’s estimate of the impact that the Compensation Event will have on the Design and Build Works Actual Cost.

## In the event of a Compensation Event to which Clause 11.2 applies, the Date for Substantial Completion shall be amended as set out in the NGN notification given under Clause 11.2(b) and the Compensation Event shall be implemented immediately. For the avoidance of doubt, any Compensation Event to which Clause 11.2 applies shall have no impact on the Design and Build Works Estimate and, therefore, the Design and Build Works Overhead Charge shall not be adjusted as a result of such a Compensation Event.

## In the event of a Compensation Event to which Clause 11.4 applies, the Date for Substantial Completion and/or the Design and Build Works Estimate (as the case may be) shall be amended as set out in the NGN notification and the Compensation Event shall be implemented immediately.

## NGN shall, within fourteen (14) calendar days of receiving a response from the appropriate Subcontractor to its request issued pursuant to Clause 11.2, notify the Company as to whether it is willing or able to implement the change or the Company’s request or instruction, and if it is so willing or able, as to the impact that the Compensation Event will have on:-

### the Date for Substantial Completion and

### the Design and Build Works Estimate.

## The Customer shall, provided NGN has confirmed that it is willing or able to implement the Customer’s request, within seven (7) calendar days of receiving notification from NGN as set out in Clause 11.5, notify NGN whether or not it wishes the Compensation Event to be implemented. If the Customer fails to so notify NGN, the Compensation Event shall not be implemented by NGN. In the event that the Company requests NGN to implement the Compensation Event, the Date for Substantial Completion and/or the Design and Build Works Estimate shall be amended as set out in the NGN notification and the Compensation Event shall be implemented immediately.

# NOTICES

## 12.1	Any notice or other document to be given under the Agreement (save for communications relating to the day-to-day management of the Agreement, which may be made by email) shall be in writing and shall be deemed to have been duly given if left or delivered by hand or sent by registered post or given to a Party at the address set out below for such Party, or such other address as the receiving Party may from time to time designate by written notice to the other.

## 12.2	Any such notice or other document shall be deemed to have been received by the addressee two (2) Working Days following the date of dispatch if the notice or other document is sent by registered post or upon delivery if left or delivered by hand.

## 12.3	Customer’s address for service is set out in the Parties clause above or such other address as Customer may from time to time notify to NGN in writing.

## 12.4	NGN’s address for service is:

Northern Gas Networks Limited, 1100 Century Way, Thorpe Park Business Park, Colton, Leeds, LS15 8TU;

Marked for the attention of:  Legal Director and Company Secretary, or such other address as NGN may from time to time notify to the Customer.

# CONFIDENTIALITY AND ENVIRONMENTAL INFORMATION REGULATIONS

## Confidentiality

## 13.1	Each Party shall keep confidential and shall not disclose to any third party Protected Information provided that:

## 13.1.1	this restriction shall not apply to any information which at the time of disclosure is in the public domain or thereafter becomes party of the public domain otherwise than as a consequence of a breach by a Party of its obligations under this Clause 13;

## 13.1.2	nothing in the Agreement shall prevent the disclosure of information to any government department or any governmental or regulatory agency having jurisdiction over any Party (including but not limited to the Gas and Electricity Markets Authority), or as required by law (including but not limited as detailed in clauses 13.4 to 13.5 below) or any lawful subpoena or recognised stock exchange or other process in connection with any judicial arbitration or administration proceeding, or where otherwise reasonably necessary to effect the purpose of the Agreement;

## 13.1.3	in the event disclosure to any third party is necessary in order to give effect to the purposes of the Agreement or permissible under this Clause 13, the disclosing Party shall use all reasonable endeavours to ensure that such third party shall respect the confidentiality of such information and be bound by the terms of this Clause 13 as if a party to this Agreement.

## 13.2	Subject to clause 13.3 below, nothing in Clause 13.1 shall apply to the disclosure of Protected Information to any:

## 13.2.1	lending or other financial institution in connection with the financing or the disclosing Party’s business or operations; or

## 13.2.2	bona fide intending assignee of the whole or any part of the rights and interests of the disclosing Party under the Agreement.

## 13.3	The disclosing Party, pursuant to Clause 13.2 shall:

## 13.3.1	keep the disclosure of the Protected Information to the minimum necessary for the purpose for which it is disclosed; or

## 13.3.2	obtain an undertaking from the person to whom the Protected Information is disclosed, satisfactory to the non-disclosing Party acting reasonably to maintain the confidentiality of the Agreement.

## Environmental Information Regulations 2004 (“EIR”)

## 13.4	The Customer acknowledges that NGN is subject to the requirements of the EIRs. The Customer shall:

## 13.4.1	provide all necessary assistance and cooperation as reasonably requested by NGN to enable NGN to comply with its obligations under the EIRs;

## 13.4.2	transfer to NGN all Requests for Information relating to this Agreement that it receives as soon as practicable and in any event within 2 Working Days of receipt;

## 13.4.3	provide NGN with a copy of all information belonging to NGN requested in the Request For Information which is in its possession or control in the form that NGN requires within 5 Working Days (or such other period as NGN may reasonably specify) of NGN’s request for such information; and

## 13.4.4	not respond directly to a Request For Information unless authorised in writing to do so by NGN.

## 13.5	The Customer acknowledges that NGN may be required under the EIRs to disclose information (including Confidential Information) without consulting or obtaining consent from the Customer. NGN shall take reasonable steps to notify the Customer of a Request For Information to the extent that it is permissible and reasonably practical for it to do so but (notwithstanding any other provision in this Agreement) NGN shall be responsible for determining in its absolute discretion whether any Confidential Information and/or any other information is exempt from disclosure in accordance with the EIRs.

# INTELLECTUAL PROPERTY

## 14.1	All Intellectual Property and, to the extent that Intellectual Property is embodied therein, documents (including but not limited to drawings, transparencies, prints, photographs, negatives, tapes, discs, working notes and reports), software or other items created or supplied by NGN in connection with the Works shall be owned by NGN and the originals and all copies of them, if any, supplied to Customer shall be delivered to NGN on completion of the Works and Customer shall be required to certify that none are retained in its possession.

## 14.2	All Intellectual Property and, to the extent that Intellectual Property is embodied therein, documents (including but not limited to drawings, transparencies, prints, photographs, negatives, tapes, discs, working notes and reports), software or other items supplied by Customer in connection with the Works shall be owned by Customer and save for documents required by NGN for the purposes of operating and maintaining the NGN System, all the originals and all copies of them, if any, supplied to NGN shall be delivered to Customer on completion of the Works and NGN shall be required to certify that apart from the documents referred to above none are retained in its possession.

## 14.3	NGN shall have by virtue of the Agreement a royalty-free, non-exclusive licence (with power to sub-licence) for the purposes only of designing, constructing, commissioning, testing, operating and maintaining pipelines, metering and pressure reduction equipment, in respect of any such Intellectual Property of Customer as forms part of any invention or development made by NGN under or in connection with the Agreement.

# DISPUTES PROCEDURE

## 15.1	The Parties shall first seek to resolve any Dispute by way of mutual discussion and / or negotiation.  If a Dispute cannot be resolved, it shall be submitted to and settled by the Adjudicator in accordance with the provisions of this Clause 15.

## 15.2	This Clause 15 shall not impose any pre-conditions on any Party or otherwise prevent or delay any Party from commencing proceedings in any court of competent jurisdiction in relation to any Dispute where that Party requires either:-

## 15.2.1	an order (whether interlocutory or final) restraining the other Party from doing any act or compelling the other Party to do any act; or

## 15.2.2	a judgement for a liquidated sum to which there is no arguable defence.

## 15.3	A Dispute may be submitted to the Adjudicator by either Party at any time between two (2) and four (4) weeks after notification of the Dispute to the other Party. The Adjudicator shall be the person agreed by both parties or, in the event that the Parties are unable to so agree within four (4) weeks of the of the Dispute being notified by one Party to the other then the Adjudicator shall be selected by the President for the time being of the Institution of Civil Engineers of England and Wales.

## 15.4	In the event that the Adjudicator is unwilling or unable to act or does not confirm his appointment within seven (7) days of receiving the submission of the Dispute, then another Adjudicator shall be appointed in accordance with the provisions of Clause 15.3, and this shall continue until such time as an Adjudicator is found that is willing and able to act.

## 15.5	The Adjudicator shall settle the Dispute by notifying the Parties of his decision, together with the reasons for his decision, within the time set out in Clause [15.9]. Unless and until there has been such a settlement, the Parties shall proceed as if the Dispute had not been raised. Every decision of the Adjudicator concerning any Dispute shall be implemented by the Parties without delay. The decision of the Adjudicator concerning any Dispute shall be final and binding unless and until it is revised by the Arbitrator.

## 15.6	The Party submitting the Dispute to the Adjudicator shall include a written statement detailing the matter and nature of the Dispute and shall provide such information as it wishes the Adjudicator to consider. A copy of the written statement and such other information shall be provided to the other Party at the same time as it is submitted to the Adjudicator.

## 15.7	Within four (4) weeks of the date of the submission of the Dispute to the Adjudicator, each Party shall provide the Adjudicator with any further information that that Party wishes the Adjudicator to consider and a copy of such information shall be provided to the other Party at the same time as it is submitted to the Adjudicator.

## 15.8	The Adjudicator shall be entitled to request such additional information from either Party as the Adjudicator may require in order to be able to arrive at his decision. A Party shall provide any such information within one (1) week of the Adjudicator’s request and shall provide a copy of such information to the other Party at the same time as providing the information to the Adjudicator.

## 15.9	The Adjudicator shall notify the Parties of his decision within eight (8) weeks of the date of the submission of the Dispute to the Adjudicator. This eight (8) week period may be extended at the request of the Adjudicator in view of the nature of the Dispute and if agreed by both Parties.

## 15.10	If a matter disputed under or in connection with a Subcontract is also a matter disputed under or in connection with this Agreement, NGN may submit the dispute under the Subcontract to the Adjudicator to determine together with the Dispute. The Adjudicator shall then settle both disputes together, and references to the Parties in this Clause 15 shall be deemed to be references to the Parties and the relevant Subcontractor.

## 15.11	The Adjudicator shall settle the Dispute as an independent adjudicator and not as an arbitrator. The Adjudicator’s decision shall be enforceable as a matter of contractual obligation between the Parties and not as an arbitral award.

## 15.12	The Adjudicator shall be entitled to incur reasonable costs and expenses in coming to his decision. Any such costs and expenses shall be borne equally between the Parties, unless the Adjudicator determines otherwise.

## 15.13	If the Adjudicator resigns, then another Adjudicator shall be appointed in accordance with the provisions of this Clause 15.

## 15.14	If:-

## 15.14.1	after the Adjudicator notifies his decision to the Parties, a Party is dissatisfied with the decision; or

## 15.14.2	the Adjudicator fails to notify his decision to the Parties within the time provided for in this Clause 15,

### then either Party may refer the Dispute to the Arbitrator and shall notify the other Party of such reference. The Dispute cannot be referred to the Arbitrator unless the reference occurs within four (4) weeks of the notification of the Adjudicator’s decision or of the time provided for in this Clause 15 for the Adjudicator to notify his decision if he has failed to do so, whichever is the earlier.

## 15.15	The Arbitrator shall determine the Dispute in accordance with, and the Parties shall comply with, the Institution of Civil Engineers Arbitration Procedure (England and Wales) 2012.

# ENTIRETY OF AGREEMENT AND AMENDMENTS

## 16.1	The documents forming the Agreement shall be read as one and shall constitute the entire express agreement between the parties with respect to the Works and shall prevail and supersede all prior agreements, understandings, statements, representations, commitments, warranties and communications between the Parties hereto with respect to the Works and neither Party shall rely on or be bound by any of the foregoing not appearing in or incorporated by specific reference into the Agreement. Nothing in this Clause shall operate to exclude either Party’s liability to the other for fraudulent misrepresentation.

# ASSIGNMENT

## 17.1	Either Party may assign all or any of its rights and obligations under this Agreement to any other entity with the prior written consent of the other Party (not to be unreasonably withheld or delayed).

# SUB-CONTRACTING

## 18.1	NGN shall be entitled to sub-contract the whole or any part of the Works, including without limitation to NGNOL. Any such sub-contracting shall not relieve NGN from any liability or obligation that it has, or may have, in connection with the Agreement.

# WARRANTY

## 19.1	NGN warrants that the Works shall be undertaken with reasonable skill and care and in accordance with the proper standards of good engineering practice.

## 19.2	All other terms and conditions whether express or implied concerning the quality or fitness for purpose of the Works and all such other terms and conditions are hereby excluded to the fullest extent permitted by law.

## 19.3	Customer warrants to NGN that Customer’s System will be safe and suitable to receive and/or deliver (as the case may be) natural gas.

# OWNERSHIP, OPERATION AND MAINTENANCE

## 20.1	The Parties agree that at all times:

## 20.1.1	NGN shall own outright, and be the operator of, the NGN Facilities;

## 20.1.2	Customer shall be the operator of the Customer Facilities, and Customer shall own outright the Customer Facilities;

## 20.1.3	NGN shall have no right or obligation to operate and/or maintain, and shall have no responsibility for the operation and/or maintenance of, the Customer Facilities; and

## 20.1.4	the Customer shall have no right or obligation to operate and/or maintain, and shall have no responsibility for the operation and/or maintenance of, the NGN Facilities.

# WAIVER AND AMENDMENTS

## 21.1	None of the provisions of the Agreement shall be considered waived by a Party unless such waiver is given in writing and signed by a duly authorised representative of the Party making the waiver. No such waiver shall be a waiver of any past or future default or breach or modification of any other term, provision, condition or covenant of the Agreement unless expressly set forth in such waiver.

## 21.2	No amendments to the Agreement shall be valid unless made in writing and agreed and signed by the duly authorised representatives of the Parties.

# SURVIVAL

## 22.1	The provisions of the Agreement which by their nature or from their context are intended to, or would naturally, continue to have effect after termination of the Agreement shall survive after termination.

# THIRD PARTY RIGHTS

## 23.1	The parties intend that NGNOL may enforce those terms of this Agreement which are construed for the benefit of NGN pursuant to s1(1)(a) of the Contracts (Rights of Third Parties) Act 1999.

## 23.2	Except as provided in this Agreement and save for any rights which may accrue to any successor or permitted assignee of the Parties, a person who is not a party to this Agreement has no right to enforce any of its terms under the Contracts (Rights of Third Parties) Act 1999.

# SEVERABILITY

## 24.1	If any term or provision in the Agreement shall be held to be illegal or unenforceable in whole or in part, under any enactment or rule of law, such term or provision or part shall to that extent be deemed not to form part of the Agreement but the validity and enforceability of the remainder of the Agreement shall not be affected.

# FURTHER ASSURANCE

## 25.1	Each party shall promptly execute and deliver such documents and perform such acts as may reasonably be required for the purpose of giving full effect to this Agreement.

# GOVERNING LAW

## 26.1	The Agreement shall be governed by and construed in accordance with English Law and the parties hereby submit (subject to complying with the process in Clause 15) to the exclusive jurisdiction of the Courts of England.

## Authorised Signatory for and on behalf of

Northern Gas Networks Limited

……………………………………….           ……………………………………

Signature                                                      Position

Name (Print) .............................................................................................

## Date:…………………………………………………………………………….

## Authorised Signatory for and on behalf of

xxxxxx

……………………………………….           ……………………………………

Signature                                                      Position

Name (Print) .............................................................................................

Date:…………………………………………………………………………….

Annex 1 – NGN Facilities

The Proposed NGN Facilities being located at [location to be determined] shall comprise:-

# a physical connection to the NGN System; and

# associated pipework including up to xxxm of xxxmm [welded steel 17 bar pipeline ]terminating in an above ground Emergency Control Valve (ECV). This valve may require to be remotely operable if identified as a requirement during NGN’s design assurance process.

# The proposed NGN Facilities shall be capable of accommodating a peak gas flow rate of xxx KW(h) per hour. In this paragraph,  KW(h) are expressed in terms of gross calorific (higher heating value (HHV) and the conversion from energy quantities to gas volumes is based on the assumption that calorific value (gross) may be as low as 36.9 MJ/M3(st) in the longer term.

# Annex 2– NGN’s Specific Obligations

General

NGN shall, acting as an RPO and in accordance with the terms and conditions of the Agreement at all times (if the Design and Build Works are commenced) own, operate and maintain the NGN Facilities in accordance with the NGN Licence: provided that the operation and maintenance of the NGN Facilities are not the subject of the Agreement but are subject to other agreements, including but not limited to Network Code and any applicable Network Agreement.

Subject to Substantial Completion of the Design and Build Works being achieved, NGN shall commence Validation, within a mutually acceptable timeframe, after receiving written notification from Customer that:-

the Connection has been made; and

if applicable, the Point of Connection has been registered under the Network Code; and

if applicable, a Network Agreement has been executed in respect of the Point of Connection; and

Customer has satisfied the Validation Conditions.

Written notification given by Customer to NGN pursuant to Paragraph 1.2 above shall be given at least sixty (60) calendar days in advance of the proposed date for Validation and specify the date (to be mutually agreed by the Parties with both parties acting reasonably) upon which Validation is to occur.

NGN shall use reasonable endeavours to carry out the Validation in such manner and at such time as the Parties may agree and shall notify Customer within 14 days of attempted Validation of any non-compliance issues preventing Validation. Once the non-compliance issues have been resolved NGN will undertake Validation as soon as reasonably practicable.

If NGN is not requested, or is not given sufficient notice by Customer, to commence Validation within twelve (12) months of the Target Date for Substantial Completion, NGN shall not be obliged to commence Validation under the Agreement and any such Validation would be the subject of a separate agreement between the Parties.

Where the Works include the creation of a new Supply Meter Point, then NGN shall advise Customer as soon as reasonably practicable of the proposed Supply Meter Point Reference Number for the new Supply Meter Point to be established pursuant to the Works.

NGN will use reasonable endeavours to ensure that the Supply Meter Point Reference Number notified in respect of a new Supply Meter Point in accordance with Paragraph 1.6 above is the Actual Supply Meter Point Reference Number, but will have no liability to Customer in the event that the Supply Meter Point Reference Number notified in respect of a new Supply Meter Point in accordance with Paragraph 1.6 above differs from the Actual Supply Meter Point Number. Where the Actual Supply Meter Point Reference Number does differ from that notified in accordance with Paragraph 1.6 above, NGN shall notify Customer of the Actual Supply Meter Point Reference Number in accordance with the provisions of paragraph G7.3 of the Network Code.

Nothing in the Agreement shall obligate NGN to confer any right or entitlement on Customer or any other person to offtake or input gas through the NGN Facilities and any such right or entitlement shall be the subject of a separate agreement or separate agreements.

Nothing in the Agreement shall obligate NGN to commence the Design and Build Works until:-

the Target Design and Build Commencement Date, and

Customer has complied with all of its obligations under the Agreement arising prior to the Target Design and Build Commencement Date.

Annex 3- Customer’s Specific Obligations

    - Planning information required to be provided to NGN

      - Customer shall provide NGN with the following information before the design can be commenced pursuant to the Design and Build Works:

        - a plan to scale not less than 1:2500 showing the freehold land over which NGN will be granted an interest pursuant to paragraph 5.1 of this Annex 3;

        - final details of any planning conditions, planning consents and the title for the land referred to in this Annex 3 that may have an impact on the NGN design and construction requirements;

        - final details of any other known restrictions that may be imposed on NGN as a consequence of working on the land referred to in this Annex 3;

    - Specification of the Customer System

      - Customer shall design the Customer System to comply with the requirements in Annex 3.

    - Customer System design and commissioning information required to be provided to NGN

      - Customer shall provide to NGN, not less than sixty (60) days prior to commissioning of the Customer System (or such shorter period as may be agreed between the Parties):

        - Customer’s proposed basis for design of the Customer System including information required for the M.A.M. to be able to specify the metering design – i.e. anticipated peak flow rates; such design to be based upon the requirements of Annex 4;

        - a preliminary design diagram of the Customer System;

        - procedures for the checking of the primary and secondary instrumentation on site to ensure that the uncertainty calculations set out by the Customer pursuant to  Annex 3 are being achieved. Such procedures will form the basis of procedures for the ongoing periodic checking of the primary and secondary instrumentation on site into the future to ensure that the requirements (including but not limited to uncertainty levels) set out in Annex 3 continue to be met;

        - the method statement for completing the Connection; and

        - reasonable proposals for a procedure for purging and commissioning the Customer System so as to ensure that such purging and commissioning shall not prejudice the safe and efficient operation of the NGN System, for consent by NGN, such consent not be unreasonably withheld or delayed.

    - Temporary facilities to be provided by the Customer

      - Customer shall procure or provide for NGN, at no cost to NGN and with all necessary consents and permissions, the following temporary facilities for the duration of the Design and Build Works :-

        - an area or areas of land for the main construction contractor’s fabrication area, site accommodation, security fencing, temporary plant storage and car parking for NGN and its sub-contractors with suitable access from the highway.  It is understood this will be situated adjacent to the NGN Compound;

        - all site preparation which may be required within the areas of land provided to NGN for the Design and Build Works in accordance with the Agreement;

    - Permanent facilities to be provided by Customer

      - In addition to an easement to be agreed between the Parties, the Customer shall provide for NGN without charge the following permanent facilities by the gas commissioning date for both the temporary and the permanent solution:-

        - A freehold interest of land with vacant possession and free of encumbrances (as such land is shown on the NGN Drawing) in, upon and over which the proposed NGN Facilities can be sited (the “NGN Compound”) with full planning permissions (including any conditions as required by the local planning authority) for the Design and Build Works, with the land for the NGN Compound cleared, levelled and as far as Customer is aware free of hazardous substances and historical, archaeological or special scientific interest or restriction and suitable for construction and having unhindered rights of access to and egress from the NGN Compound for NGN and/or its employees, agents and contractors over and along the access road and any land of Customer and/or any third party as deemed required by NGN.

    - Conditions to be met before the Connection can take place

      - Customer shall be not permitted to make the Connection of the Customer System to the NGN Facilities, nor purge and commission the Customer System unless and until Customer has:

        - certified to NGN that the Customer System is safe and suitable to receive natural gas in accordance with

          - the parameters set out in the Agreement;

          - the Gas Safety (Management) Regulations 1996;

          - the Pipeline Safety Regulations 1996;

          - the Pressure Systems Safety Regulations 2000;

          - the Construction (Design and Management) Regulations 2015;

          - the Health and Safety at Work etc Act 1974;

          - the Electricity at Work Regulations 1989; and

          - all other relevant statutes and statutory instruments which were known to, or could have reasonably been anticipated by, the Customer to apply to the Customer System at the Target Design and Build Commencement Date;

        - warranted in writing to NGN and provided copies of all necessary certification to confirm the viability of the Customer System to include:-

          - the name of the ‘User’ and ‘Competent Person’ for the purposes of the Pressure System Safety Regulations 2000;

          - the Safe Operating Limit (as defined in the Pressure System Safety Regulations 2000) of the Customer’s System, otherwise specified as the Maximum Incidental Pressure (MIP) as defined in IGE/TD/1 Edition 5;

          - the Maximum Operating Pressure (MOP) of the Customer System;

          - certification that the Customer System and all downstream equipment are designed to cater for a Safe Operating Limit pressure of  [xx barg] (MOP + 10%) which could be witnessed at the Point of Offtake;

          - a time table for the commissioning of the Customer System, defining the commissioning profile, maximum and minimum instantaneous flows and hourly and daily consumption; and

          - an as built diagram of the Customer System as it exists immediately prior to the Connection taking place;

        - given NGN not less than sixty (60) calendar days’ notice (or such shorter notice as may be agreed between the Parties) of the time and date on which the Customer will so conduct such Connection, purging and commissioning of the Customer System;

        - provided NGN with copies of all relevant certificates including but not limited to:-

          - the dossier of certificates that record that all primary and secondary instrumentation comprised in the metering system has been certified by a United Kingdom Accreditation Service accredited laboratory, or similar, stating the actual levels of uncertainty for that instrument; and

          - evidence to demonstrate the suitability of any gas quality measurement system; and

          - the procedures referred to in paragraph 3.1(c) of this Annex 3

for each meter including but not limited to primary meter, fuel gas meter, auxiliary gas meter and commissioning meter.

        - warranted in writing to NGN and provided copies of all necessary certification to confirm the viability of the metering system comprised in the Customer System to include:-

          - an as built measurement system design specification;

          - anticipated measurement  uncertainty;

          - measurement system design limits (min - max);

          - OFGEM COP/1C approval; and

          - GT Appraisal where required;

        - coordinate with NGN to allow NGN to supervise the Customer’s carrying out of the Connection of its pipework/plant to NGN’s ECV (emergency control valve) and it shall be Customer’s obligation to ensure it informs NGN in a sufficiently timely manner to allow it to perform the Connection at the time it wishes to.

    - Commissioning and Validation of the mechanical components of the Customer System

      - Prior to the commencement of Validation, Customer shall provide a procedure for the commissioning of the mechanical components of the Customer’s measurement system.

    - Notification of validation of the Customer’s measurement system

      - Customer shall give NGN not less than fourteen (14) days’ notice of, and allow NGN to witness, the measurement system validation referred to in Paragraph 2.2 of Annex 4 and any calibrations or performance tests on its components.

    - Site Occupier Responsibility at shared sites

      - Where NGN and Customer are to share a single compound Customer will accept client responsibility for the purposes of the Construction (Design and Management) Regulations 2015.

Annex 4 – CUSTOMER’S SYSTEM

    - General

      - Customer shall install an isolation valve as part of the Customer System as close as reasonably practicable to the Point of Connection.

    - Measurement System Specification.

      - The meter asset manager (MAM) shall ensure that the meter pressure reduction installation for the [xxxxxxx] bar inlet supply shall meet all current industry specifications and requirements.